| PROJECT NAME: | OBD-II Based Predictive Maintenance System |  |  |
| --- | --- | --- | --- |
| STUDENT NAME: | Dang Khoa Le |  |  |
| STUDENT ID: | 103844421 | WEEK # (& dates covered): | #12 (27–31 May 2025) |

| TASKS | STATUS | TIME SPENT | ACTION ITEM/NOTE |
| --- | --- | --- | --- |
| Added naming support in dashboard for log sessions | Completed | 1 hours | Allow logs to be named (or tagged) for easier reference and dev-team coordination |
| Investigated Raspberry Pi WiFi + serial dual-channel polling strategies. | Completed | 1 hour | Reviewed serial multiplexing and WiFi switching strategies to support simultaneous OBD and backend communication |
| Conducted literature review on unsupervised methods for driving style detection. | Completed | 1 hours | Reviewed clustering (K-Means, DBSCAN), rate-of-change metrics, and dimensionality reduction techniques in vehicle telemetry labelling... |
| Merged and cleaned all datasets collected up to Week 12 | Completed | 2 hours | Combined previous CSVs into one standardized dataset. Ran updated EDA for insight tracking and consistency. |
| Communicated with client on slowed progress due to final-week exams and major unit deadlines | Completed | 0 hour | Briefed client on current workload and project balance; acknowledged and accepted by client. |
| TOTAL WEEKLY TIME SPENT |  | 5 hours |  |

| TASKS PLANNED FOR NEXT WEEK | EXPECTED COMPLETION |
| --- | --- |
| Deploy dashboard session naming input from frontend. | Week 13 |
| Explore unsupervised clustering for backup drive_style label | Week 13 |
| Explore unsupervised clustering for maintenance need label | Week 13 – Sprint 4 |

Summary/weekly reflection for Week 12:

- Key Tasks Done:

- This week was mainly reflective and exploratory. The dashboard was updated to support session naming, making it easier for developers and testers to reference each log batch. We explored Raspberry Pi network limitations and identified that true parallel WiFi + OBD-II access would likely require timed toggling or use of a second interface.

- We reviewed clustering and unsupervised ML methods for driving style labeling, and found they can support—but not replace—manual tagging. As such, the hybrid method remains our target.

- A full merge and standardization of all drive trial CSVs was completed to ensure feature consistency and facilitate downstream model training.

- Due to final assignments and exams across multiple units, we communicated openly with the client regarding time constraints. The feedback was understanding, and expectations were adjusted for the week.

- Key Learning:

- Even basic UX improvements (like naming sessions) improve team coordination and data traceability.

- Raspberry Pi’s limitation in simultaneous WiFi/serial access needs a realistic workaround like 5s batch polling and switching.

- Unsupervised labeling methods like clustering require careful interpretation and cannot fully substitute human oversight.

- Literature/Resources Reviewed:

- Raspberry Pi dual-interface networking guides.

- K-Means and DBSCAN clustering in vehicle sensor analysis.

- Research papers on autonomous driving datasets and labeling strategies.

- Streamlit vs Flask/Dash for data dashboarding.

- Issues Faced:

- Team availability limited by university-wide exam week.

- Raspberry Pi network constraint unresolved but mitigated via batching concept.

- Synchronizing updated EDA with prior inconsistent formats required standardization.