| PROJECT NAME: | OBD-II Based Predictive Maintenance System |
| --- | --- |
| STUDENT NAME: | Dang Khoa Le |
| STUDENT ID: | 103844421 |

Cumulative Summary

<Students need to populate this table every week and provide the details for the respective week in the respective part of the document>

| Week # | Major work done this week | Total hours spent this week | Cumulative Total |
| --- | --- | --- | --- |
| 1 | Have a revision for past-activities in the last semester. Discuss on the potential of project integration with my professional experiences | 1 1 | 2 |
| 2 | Develop enhanced cleaning pipeline Research document on DL+RL predictive maintenance MISC | 3 4 3 | 10 |
| 3 | Develop DL+RL predictive maintenance, provide Jupyter Notebook and document Centralise cleaning pipeline sending data over MongoDB MISC | 4 1 1 | 6 |
| 4 | Finalise Jupyter Notebook and document Researches on cost-efficiency hybrid approach MISC | 4 2 2 | 8 |
| 5 | Old KMeans + PCA (with new cleaning pipeline) New GMM pipeline (2-stage) MISC | 2.5 3 2.5 | 8 |
| 6 | System (Frontend and Backend) development, integration with Database and UL models Driver behaviour validation and mathematical exploration with justifications MISC | 8 4 1 | 13 |
| 7 | System development, integration with Database and initial RLHF prototyping on Driver Behavior Fuel efficiency early prototype MISC | 6 4 1 | 11 |
| 8 | RLHF final outcoume Initial exploratory & outcomes with efficiency score MISC | 5 5 1 | 11 |
| 9 | Segment-level color grading, length-invariant chunking, and export artifacts MISC | 6 3 | 9 |
| 10 | Update fuel efficiency weighting MISC | 3 1 | 4 |
| 11 | Model recalibration and exporting layers Model integration and reinforcement learning on machine learning retrain phases on backend MISC | 1 5 1 | 7 |
| 12 | Paper writing MISC | 6 1 | 7 |

| WEEK # | 1 |  |  |
| --- | --- | --- | --- |
| Dates covered: | 04-10/08/2025 |  |  |
| TASKS | STATUS | TIME SPENT | ACTION ITEM/NOTE/EVIDENCE |
| Organise team meeting | Completed | 0.5 hour | Discuss any strategies, planning and activities this semester, revised on last semester works. |
| Discuss on relevant work done over the break | Completed | 1 hour | In this break, I have been worked for a company, develop DL model for predictive electricity usage. Thus, I share this to the team, discuss on integration potential and opportunities to leverage insights there to support the existing predictive maintenance project. |
| Organise client meeting | Not started | 0 hour | Couldn’t arrange meeting time in the first week |
| Plan for next week | Completed | 0.5 hour | Discuss on potential of my experiences and continuity of last semester’s work with the client. |
| TOTAL WEEKLY TIME SPENT |  | 2 hours |  |

Summary/weekly reflection for Week #1:

Key tasks done / things attended

- Team meeting to kick off Semester 2 (Sprint 4 start)

  - Reviewed Semester 1 (Sprints 1–3) deliverables and current system capabilities (OBD-II data logging, Hugging Face pipeline, unsupervised drive-style labelling, baseline predictive maintenance model).

  - Shared my professional experience from the semester break working on a deep-learning-assisted telemetry data cleaning and imputation pipeline for predictive electricity usage.

  - Discussed how those techniques (gap/outlier detection, robust imputation) could integrate into our current vehicle predictive maintenance pipeline to strengthen data quality before modelling.

- Revised project strategy for this semester to align client goals with improved data processing, especially in anomaly detection and real-time gap filling.

Key things learned about Computing Technology projects

- Domain knowledge transfer matters – techniques developed for one telemetry domain (electricity meters) can be adapted to another (vehicle OBD-II) if can abstract the principles (e.g. timestamp gap detection, outlier filtering, hybrid imputation).

- Real-time constraints shape solution design – in both domains, batch-heavy ML is impractical at ingestion time; model-free or lightweight statistical methods are needed for streaming contexts.

- Integration into existing pipelines requires modularity – the imputation logic must be encapsulated so it can slot into our current FastAPI + cloud preprocessing flow without breaking other components.

- Bias control in cleaning is critical – preserving physical totals (energy consumed, fuel used) is essential for downstream model accuracy.

Literature read and key things learned

- Robust Detection and Imputation for Device Telemetry Time-Series (internal technical report from my work)

  - Learned that timestamp-gap-based missing row detection and Hampel filter outlier removal are lightweight yet effective for streaming sensor logs.

  - Compared imputation methods:

    - Linear interpolation – simple, preserves trends for small gaps.

    - Rolling median/mean – robust to noise/outliers for short gaps.

    - ARIMA/Kalman filter – better for long gaps with trend/seasonality.

    - KNN imputation – excels when multiple correlated variables are present.

  - Best results often come from hybrid approaches: use KNN for partial gaps across correlated variables, interpolation/Kalman for contiguous time gaps.

  - Reinforced that imputation must be bias-aware so that totals (sum of cumulative variables) remain faithful to the true system.

Issues / Problems / Challenges

- Translating electricity telemetry imputation techniques to OBD-II data needs careful variable mapping – vehicle parameters have different physical constraints and variability patterns.

- Risk of over-engineering cleaning logic for noise patterns that may not occur in our automotive datasets.

- Need to ensure low-latency performance so any imputation fits within our current real-time dashboard and upload cycle.

- Aligning client expectations – extra cleaning complexity must demonstrably improve model outputs to justify effort.Top of FormBottom of Form

Plan for the next week:

| TASKS PLANNED FOR NEXT WEEK | EXPECTED COMPLETION |
| --- | --- |
| Map OBD-II parameters to equivalent roles in electricity telemetry cleaning (e.g., RPM ↔ power, fuel flow ↔ current) | Week 2-3 |
| Prototype gap/outlier detection module for OBD-II logs using my break-project methods (timestamp gap detection, Hampel filtering) | Week 2-3 |
| Run a comparative imputation test (linear vs. KNN vs. hybrid) on a small batch of our cleaned OBD-II datasets | Week 3 |
| Integrate prototype as optional preprocessing step in Hugging Face pipeline for team review | Week 3 |

| WEEK # | 2 |  |  |
| --- | --- | --- | --- |
| Dates covered: | 11-17/08/2025 |  |  |
| TASKS | STATUS | TIME SPENT | ACTION ITEM/NOTE/EVIDENCE |
| Client meeting (with Supervisor). | Completed | 1 hour | Reflected on past-semester work, delivered outcome of new KNN + LR cleaning pipeline, proposed DL + RL predictive maintenance approach. Received feedback on K-Means driver behaviour classifier – suggested extension into driver guidance alerts to reduce engine wear and unsafe practices. |
| Enhance cleaning pipeline with KNN imputer + LR backfiller | Completed | 3 hours | Re-engineered pipeline from fixed median/outlier-based approach into gap-aware, cadence-inferred cleaning with multi-sensor KNN imputation and LR backfill. Preserves plausible high-stress values for predictive maintenance modelling. |
| Research on DL + RL predictive maintenance applicability | On hold | 4 hours | Studied subsystem-specific predictive modelling. Designed runtime path (vehicle → edge buffer → subsystem scorers → risk fusion → dashboard). Proposed hybrid backbone: frequency/duration features + unsupervised deep models (Tiny-TCN AE, Seq2Seq forecaster). Each subsystem (cooling, airflow/combustion, ignition, electrical, intake, drivetrain) outputs risk scores with explainability. |
| Team meeting | Completed | 2 hours | Aligned timeline and deliverables across team. Provided detailed technical briefing on DL+RL predictive maintenance, feasibility under constraints, and integration of LLM APIs to generate instructional alerts for driver behaviour correction |
| TOTAL WEEKLY TIME SPENT |  | 10 hours |  |

Summary/weekly reflection for Week #2:

Key tasks done / things attended

- Conducted client meeting with supervisor:

  - Presented new KNN + LR cleaning pipeline, highlighting advantages over fixed-rule approaches.

  - Proposed extending predictive maintenance scope with Deep Learning + Reinforcement Learning (DL+RL). Access Research Report

  - Received feedback on integrating driver behaviour clustering (K-Means) with instructional alerting for improved safety and reduced engine wear.

- Upgraded data cleaning pipeline to auto-interval inference, gap-aware row insertion, and multi-sensor imputation. Preserved high-stress data while eliminating corrupted values.

- Researched and drafted detailed DL+RL predictive maintenance architecture: subsystem-level modelling, explainable backbone (frequency/duration), and lightweight unsupervised deep models for anomaly detection.

- Participated in team meeting: aligned semester roadmap, briefed members on DL+RL methods, and proposed LLM integration for contextual driver coaching.

Key things learned about Computing Technology projects

- Subsystem decomposition improves explainability – treating cooling, airflow, ignition, and drivetrain separately ensures more actionable maintenance insights than a monolithic model.

- Hybrid modelling (rule-based + deep models) is powerful – frequency/duration thresholds provide interpretability, while autoencoder/forecasters capture nuanced temporal anomalies.

- Data fidelity matters more than volume – preserving plausible extremes (rather than capping them) is critical for detecting high-stress wear signals.

- LLM APIs can augment predictive models – fusing behaviour classification with instructional prompts allows a human-centric feedback loop that extends beyond raw predictions.

Literature / research read and key things learned

- Explored Tiny-TCN Autoencoders and Seq2Seq forecasters for multivariate time-series:

  - TCN-AE → efficient, edge-deployable (≤150k params), reconstructs normal temporal patterns, residual MAE = anomaly score.

  - Seq2Seq forecaster → highlights deviations from expected short-term trajectory, effective under dynamic load/airflow conditions.

- Reinforced principle of frequency/duration over threshold (TOT, max run length, burst count) as robust, label-free stress metrics.

- RL-based driver alerting could be framed as policy learning: provide adaptive interventions (warnings, tips) that reduce unsafe or costly behaviours.

Issues / Problems / Challenges

- Balance between complexity and deployability: deep models must remain lightweight to run on edge devices (Raspberry Pi + OBD-II hardware).

- Data sparsity across vehicles: not all PIDs are available on every car; sub-models need to degrade gracefully with missing channels.

- Integration overhead: aligning new cleaning pipeline with existing FastAPI + cloud infrastructure requires modularisation.

- Behaviour guidance validation: translating clustering outputs into actionable driver instructions requires careful design to ensure user trust and acceptance.

Plan for the next week:

| TASKS PLANNED FOR NEXT WEEK | EXPECTED COMPLETION |
| --- | --- |
| Benchmark the enhanced cleaning pipeline (KNN + LR backfiller) on broader vehicle datasets to validate accuracy (target ≤2% marginal error vs. ground truth) | Week 3 – full benchmarking report with comparative error metrics |
| Develop initial prototype of subsystem-level DL predictive maintenance (cooling system as first case study) using Tiny-TCN AE + frequency/duration features | Week 3–4 – baseline model implemented and tested on cooling subsystem |
| Prepare documentation + diagrams (UML/runtime flow) explaining DL+RL predictive maintenance workflow for team/client understanding | Week 3 |

| WEEK # | 3 |  |  |
| --- | --- | --- | --- |
| Dates covered: | 18-24/08/2025 |  |  |
| TASKS | STATUS | TIME SPENT | ACTION ITEM/NOTE/EVIDENCE |
| Document & execute proof-of-design for DL/RL predictive maintenance (Jupyter + report) | Completed | 6 hours | Produced end-to-end design and runnable notebook demonstrating exposure-based scoring + Tiny-TCN AE and RL policy framing. Report: https://hackmd.io/@ngFNmXW1RVOfNb7b3NYBJg/dlrl Notebook: https://colab.research.google.com/drive/1x-Ga9tQ1Aqf3-v1HnL6R-qAgAkMLUVmo?usp=sharing |
| Add export endpoint to cleaning pipeline and connect to MongoDB Atlas | Completed | 1 hour | Implemented centralized storage (MongoDB free-tier) for cleaned OBD logs to replace ad-hoc Drive usage; prepared for later SQL migration and backend alerting. HF Space (pipeline-hosting): https://huggingface.co/spaces/BinKhoaLe1812/OBD_Logger |
| Team meeting | Completed | 1 hour | Discuss on potential of driver behaviour alerting strategies, how to appropriately inform driver with financial driven information |
| TOTAL WEEKLY TIME SPENT |  | 8 hours |  |

Summary/weekly reflection for Week #3:

- DL/RL proof-of-design delivered. The notebook shows the runtime path Vehicle → Cleaning (gap fill, KNN) → Windowing/Features (TOT, FREQ, MAXRUN, CONC) → Tiny-TCN Autoencoder → Hybrid score (exposure + AE residual) → Adaptive thresholding (quantiles, MAD, hysteresis) → RL policy (DQN/PPO) → Recommendation.

- Subsystem-first modelling. Cooling, ignition, intake/airflow, electrical are handled as separate tracks for clearer diagnostics and explainability.

- Data plumbing improved. Added an export API and MongoDB Atlas sink so cleaned data streams into a centralized DB that our future backend can query for driver-behaviour alerts and predictive-maintenance triggers (SQL schema planned for later).

Key things learned about Computing Technology projects

- Hybrid scoring beats single-signal methods. Frequency–duration exposure + AE residuals provide both interpretability and sensitivity across vehicles.

- Adaptive thresholds reduce alert flapping. Trimmed quantiles + MAD + k-of-n hysteresis stabilize decisions under noisy OBD streams.

- Early centralization pays off. Moving from Drive files to a DB unlocks reproducibility, backend integration, and auditability; MongoDB works as a pragmatic free-tier bridge until a relational schema is finalized.

Literature / research takeaways (from the report & notebook)

- Tiny-TCN Autoencoders are parameter-efficient for edge scenarios; reconstruction MAE is a robust unsupervised anomaly signal.

- Noise injection (bursts/perturbations) is useful to stress-test detectors without labeled failures.

- RL framing (state = exposure + AE signals; action = maintenance decision; reward = cost-aware trade-off) sets the stage for learning alert policies per vehicle/fleet.

Issues / Problems / Challenges

- PID heterogeneity: not all vehicles expose the same sensors; models must mask/marshal features gracefully.

- DB design trade-offs: MongoDB accelerates prototyping, but we’ll need a future SQL schema (partitioning, indexes, retention) for analytics and joins.

- Edge constraints: AE inference windows and buffering must fit Pi-class memory/CPU budgets; quantization & window sizing need tuning.

- RL reward shaping: requires realistic cost models (downtime vs. false alarms) and offline evaluation before deployment.

Plan for the next week:

| TASKS PLANNED FOR NEXT WEEK | EXPECTED COMPLETION |
| --- | --- |
| Benchmark Tiny-TCN AE + hybrid scoring on multiple cleaned datasets from MongoDB (latency, precision of alerts, false-positive analysis). | Week 4 |
| Build minimal backend service (FastAPI) to read from Mongo and expose /alerts & /driver-coach endpoints (LLM-assisted copy for guidance) | Week 4-5 |

| WEEK # | 4 |  |  |
| --- | --- | --- | --- |
| Dates covered: | 25-31/08/2025 |  |  |
| TASKS | STATUS | TIME SPENT | ACTION ITEM/NOTE/EVIDENCE |
| Predictive-Maintenance (PM) prototype handover | Completed | 3 hours | Final working prototype on our logged data; experiment traces include augmentation + noise injection. Documented limits on domain certainty and recommended on-vehicle validation by SkyLedge specialists. Colab (full workflow): https://colab.research.google.com/drive/1x-Ga9tQ1Aqf3-v1HnL6R-qAgAkMLUVmo?usp=sharing |
| Deployment “Constants Document” for per-vehicle tuning | Completed | 1 hour | Central list of tunables with guidance and defaults so SkyLedge can “twist” behaviour by vehicle/PID availability. Doc: https://hackmd.io/@ngFNmXW1RVOfNb7b3NYBJg/constant |
| Driver-notification ideation (efficiency + cost) | Completed | 2 hour | Early prototypes for style/efficiency alerts and indicative cost impact; explores using LLM API to render clear, action-able driver messages. |
| Client feedback session (Ali & Harindu) | Completed | 1 hour | Acknowledged PM domain complexity + current limits in visualisation/embeddings; pivot preference to driver-efficiency + notification MVP grounded in behaviour and cost impact. |
| Team action & next-step planning | Completed | 1 hour | Have a meeting discussion, Committed to shaping a driver-behaviour notification system with fuel-cost models and subsystem-specific guidance as the next design outcome. |
| TOTAL WEEKLY TIME SPENT |  | 8 hours |  |

Summary/weekly reflection for Week #4:

- Key tasks done / things attended

  - Finalised and handed over the predictive-maintenance (PM) prototype (working on our logged data, tested with augmentation/noise). Documented limits on domain certainty and recommended on-vehicle validation by SkyLedge specialists.

• Colab (full workflow): https://colab.research.google.com/drive/1x-Ga9tQ1Aqf3-v1HnL6R-qAgAkMLUVmo?usp=sharing 
• Constants doc (per-vehicle tuning):

https://hackmd.io/@ngFNmXW1RVOfNb7b3NYBJg/constant

  - Produced a “constants-first” deployment guide so SkyLedge can tune by vehicle/PID: windowing (WINDOW_SEC, STRIDE_SEC, BASE_SEC/DT), subsystem maps (SUBSYSTEMS), scoring weights (TOT, FREQ, MAXRUN, AE, FC, CONC), alert calibration (Q_HIGH, THRESH_Q, MAD_MULT, TRIM_TOP, THRESH_MARGIN, ALERT_K/N, MIN/MAX_THRESH), and DL params (epochs, TinyTCN depth/kernel).

  - Advanced driver-notification ideation: early prototypes for behaviour/efficiency alerts with cost estimates; explored LLM-assisted coaching copy.

  - Confirmed data persistence path: OBD → Raspberry Pi (batch) → cloud cleaning (ML) → dual sinks: Google Drive (R&D/inspection) and MongoDB (live integration for notifications).

  - Client feedback: acknowledged PM domain complexity + current viz/embedding limits; agreed to pivot toward a driver-efficiency + notification MVP grounded in behaviour and cost impact.

  - Team action: committed to driver-behaviour notification system (fuel-cost models, subsystem-specific guidance) as next design outcome.

- Key things learned about Computing Technology projects

  - A parameterised handover (constants/tunables) enables safe per-vehicle adaptation without code changes.

  - Subsystem-first modelling improves explainability and stakeholder trust versus a monolithic PM score.

  - Edge–cloud split is essential: lightweight scoring + hysteresis on device; training/retraining and policy updates in cloud.

  - Dual storage strategy (Drive for experimentation, MongoDB for product paths) balances R&D velocity with integration needs.

  - Clear domain-expertise boundaries must be stated; high-confidence maintenance calls require specialist validation and historical outcomes.

- Any literature read and key things learned

  - Revisited and applied concepts from prior research/notes: Tiny-TCN Autoencoders for unsupervised anomaly scoring; frequency–duration metrics (TOT, FREQ, MAXRUN, CONC) for explainable stress; robust thresholding via trimmed quantiles + MAD and k-of-n hysteresis to prevent alert flapping; RL framing (DQN/PPO) for cost-aware alert policies and driver coaching. Consolidated these into practical tuning guidance in the constants document.

- Issues / Problems / Challenges

  - Domain complexity: translating anomaly/stress scores into “maintenance needed” requires on-vehicle validation and richer ground truth.

  - PID heterogeneity & missing sensors: per-vehicle SUBSYSTEMS mapping and graceful masking are mandatory.

  - Visualisation/embedding limits: need clearer subsystem dashboards and interpretable contributions for operator confidence.

  - Architecture evolution: MongoDB suits MVP, but a future SQL schema is needed for analytics, joins, and governance.

  - Edge constraints: window sizes, model size/quantisation, and CPU/memory budgets on Pi need careful tuning.

  - Behavioural UX & cost models: calibrating alerts to actionable, cost-meaningful guidance (without fatigue) remains an open design and evaluation task.

Plan for the next week:

| TASKS PLANNED FOR NEXT WEEK | EXPECTED COMPLETION |
| --- | --- |
| Draft Driver-Efficiency MVP spec: metrics (e.g., fuel cost per km normalized by context), alert taxonomy, UX copy templates (LLM-assisted) | Week 5 |
| Build minimal alerting backend (FastAPI) that reads post-cleaning windows from MongoDB and emits /alerts & /coach responses | Week 5-7 |
| Define success metrics & offline evaluation: reduction in high-stress exposure, estimated $ fuel savings, alert precision (hysteresis) | Week 5-7 |

| WEEK # | 5 |  |  |
| --- | --- | --- | --- |
| Dates covered: | 01-07/09/2025 |  |  |
| TASKS | STATUS | TIME SPENT | ACTION ITEM/NOTE/EVIDENCE |
| Client meeting | Completed | 1 hours | Agreed that cost-efficiency should be inferred from driving dynamics (spikes, constant accel/decel, rapid speed changes) rather than subsystem-degradation + fuel alone, which is confounded by terrain/weather/urgency. Addressed team collaboration concerns; commit to clearer task division & KPIs. |
| Team meeting (role alignment) – Voice-call meeting + Chat | Completed | 1.5 hours | Reassigned tasks to match strengths: Khoa: Feature Eng + ML (KMeans/GMM+PCA driver style; cost-efficiency model). Dale: data collection + manual labels + integration/FE. Barsat: support ML + build dashboard UI. Sadman: Raspberry Pi + ingestion + backend/DB integration. |
| Old KMeans + PCA revisit (with new cleaning pipeline) | Completed | 2.5 hours | Early prototypes for style/efficiency alerts and indicative cost impact; explores using LLM API to render clear, action-able driver messages. |
| New GMM pipeline (2-stage) | Completed | 3 hours | Stage-1 idle gate: GMM(2) on SPEED/THROTTLE/LOAD (+ ACCEL/JERK dynamics) with posterior threshold P(Idle)>0.7 → Idle fraction ≈0.155 (calibrated). Stage-2 driving: PCA (99% var; kept 1 PC), GMM(3) + post-hoc naming via aggressiveness score (accelerations/jerk/load events); smoothing with median filter. Colab: https://colab.research.google.com/drive/ 1FjFtb5qFgPciVY57ylKZaqwjEEfKkIQH?usp=sharing |
| TOTAL WEEKLY TIME SPENT |  | 8 hours |  |

## Summary/weekly reflection for Week #5

- Key tasks done / things attended

  - Reframed cost-efficiency to focus on dynamic stability (spikes, constant accel/decel, abrupt speed changes) rather than subsystem degradation + fuel alone (context-confounded).

  - Restructured team roles/KPIs to address collaboration gaps and distribute workloads realistically.

  - KMeans+PCA re-run with improved cleaning: Moderate dominates; Passive scattered; Aggressive poorly captured; clusters track sensor physics (e.g., airflow/RPM) more than “style.”

  - Delivered a 2-stage GMM: robust Idle gating then unsupervised style separation with interpretable ranking (Passive < Moderate < Aggressive) and optional smoothing.

- Key things learned about Computing Technology projects

  - Problem framing matters: metrics must be context-robust (terrain/weather/urgency). Dynamics-based efficiency is more generalisable than raw subsystem metrics.

  - Pipeline modularity (cleaning → gating → clustering → naming → smoothing) enables targeted fixes (e.g., posterior thresholding for Idle without rewriting downstream).

  - Team effectiveness is a technical risk: clarifying roles/KPIs is as impactful as model tuning for delivery velocity and quality.

- Any literature read and key things learned

  - GMM vs KMeans: soft assignments + covariance modeling handle overlapping styles better than Voronoi partitions.

  - Posterior thresholding & hysteresis improve gating reliability (e.g., P(Idle)>τ, then optional median filter to reduce flicker).

  - PCA caveat: retaining 99% variance can collapse to PC1 (magnitude); to reveal dynamics, consider removing PC1 or weighting derivative features (ACCEL/JERK/event rates).

- Issues / Problems / Challenges

  - Label noise / GT mismatch: manual labels aren’t optimal; “style” is inherently fuzzy → expect Passive↔Moderate bleed.

  - Magnitude dominance: PCA kept 1 PC, so RPM/SPEED levels overshadow dynamics; need feature reweighting or PC1 removal.

  - Context confounders: slope/wind/traffic alter fuel use; efficiency scoring must normalise or explicitly model context.

  - Collaboration debt: previous uneven task loads reduced throughput; sustained adherence to new KPIs needed.

Plan for the next week:

| TASKS PLANNED FOR NEXT WEEK | EXPECTED COMPLETION |
| --- | --- |
| Define dynamic cost-efficiency KPI (e.g., stability index using accel/jerk/event rates) with context normalization hooks | Week 6 |
| Re-embed features to emphasize dynamics (ACCEL/JERK/burst/hard-brake); try PCA without PC1 and/or feature scaling that downweights level features | Week 6-7 |
| Calibrate aggressiveness score and validate confusion vs GT; add short-window hysteresis & label smoothing baselines | Week 6-7 |
| Finalise team KPI sheet (update gantt chart from Sprint 1 report) and weekly deliverables (data quotas, labeling targets, UI milestones, ingestion SLAs) | Week 6 |

| WEEK # | 6 |  |  |
| --- | --- | --- | --- |
| Dates covered: | 08-21/09/2025 |  |  |
| TASKS | STATUS | TIME SPENT | ACTION ITEM/NOTE/EVIDENCE |
| Client meeting | Completed | 1 hours | Reflected on client behaviour classifier that our ML modelling especially in Idle state classification, as how we explore this context is rather too rapid and lack of evidence, or proof of technical understandability. Which client suggest we could try rule/threshold-based algorithms to justify our ML-approach. |
| System collaboration with Barsat (backend + UI + model) | Completed | 8 hours | App: https://skyledge-ten.vercel.app Firebase paths: save raw uploads to skyledge/raw; save processed datasets to skyledge/processed; status tracking for raw vs post-supervised-labelled flows. UI upgrades: sensor timeline trend graphs, duration/vitals panels, and log status on Raw Logs inspection after upload. Model-in-the-loop: integrated driver-behaviour classifier (UL) into cleaning pipeline. Pipeline: https://huggingface.co/spaces/BinKhoaLe1812/OBD_Logger Models: https://huggingface.co/BinKhoaLe1812/Driver_Behavior_OBD/tree/main |
| Idle classifier: rules baseline vs ML reflection | Completed | 4 hours | Rule thresholds: SPEED ≤ ~5 km/h, THROTTLE ≤ 5%, ENGINE_LOAD ≤ 25%, plus low-variability (ACCEL/RPM std ≈ 0); Idle only if all conditions hold. Agreement: accuracy=0.992, Jaccard(Idle)=0.928; strong alignment in Idle timeline & Speed-vs-Throttle scatter; minor disagreements at creeping speeds. Notebook: https://colab.research.google.com/drive/1FjFtb5qFgPciVY57ylKZaqwjEEfKkIQH?usp=sharing |
| TOTAL WEEKLY TIME SPENT |  | 13 hours |  |

Summary/weekly reflection for Week #6:

- Key tasks done / things attended

  - UI collaboration with Barsat (8h)

    - Wired backend → Firebase (Barsat’s DB): write processed datasets to skyledge/processed; push raw uploads to skyledge/raw; added status tracking for raw vs post-supervised-labelled data.
App: https://skyledge-ten.vercel.app

    - Raw Logs inspection UI: added sensor timeline trend graphs, duration/vitals panels, and log status right after upload.

    - Model-in-the-loop cleaning: integrated our driver-behaviour classifier (UL) into the HF cleaning pipeline.

Pipeline: https://huggingface.co/spaces/BinKhoaLe1812/OBD_Logger

Models: https://huggingface.co/BinKhoaLe1812/Driver_Behavior_OBD/tree/main

  - Idle classifier reflection & baseline

    - Implemented rule/threshold Idle baseline to justify ML approach:
SPEED ≤ ~5 km/h, THROTTLE ≤ 5%, ENGINE_LOAD ≤ 25%, plus low-variability (ACCEL/RPM std ≈ 0); Idle only when all rules hold.

    - Rule vs ML comparison (same session):

      - Rule: samples_frac=0.11, time_frac=0.11, episodes=19, dur_median_s=6.60, dur_p90_s=31.9, dur_mean_s=15.4

      - ML: samples_frac=0.10, time_frac=0.10, episodes=16, dur_median_s=11.55, dur_p90_s=41.9, dur_mean_s=17.0

      - Agreement: accuracy = 0.992; Jaccard(Idle) = 0.928; strong alignment in “Idle timeline” and “Speed vs Throttle” plots; minor disagreements during creeping (very low speed/throttle).
Notebook:https://colab.research.google.com/drive/1FjFtb5qFgPciVY57ylKZaqwjEEfKkIQH?usp=sharing

- Key things learned about Computing Technology projects

  - Rules-first baselines are essential to validate ML: they provide interpretability, expose edge cases (creeping), and build stakeholder trust before deploying model decisions.

  - A clean data product pipeline (raw → processed → status) plus immediate UI observability shortens the feedback loop and de-risks integration.

  - Model versioning in pipelines (UL-in-cleaning) needs explicit logging (model hash, params) alongside dataset lineage to support reproducibility and audits.

- Any literature read and key things learned

  - Revisited best practices for baseline-vs-ML evaluation on imbalanced events: overall accuracy can be misleading; Jaccard/IoU on the positive class (Idle) is informative.

  - Confirmed value of posterior gating / hysteresis / smoothing (e.g., median filtering) to reduce label flicker in time series classification.

- Issues / Problems / Challenges

  - Creeping edge case (low SPEED/THROTTLE): small disagreements remain; may require context (gear/brake) or temporal dwell checks.

  - Schema & lineage: need a consistent event schema (upload → clean → label) and metadata/version stamps across Firebase + HF pipeline.

  - Latency/quotas: coordinating Vercel UI, HF Space inference, and Firebase writes under free-tier constraints; monitor for timeouts/rate-limits.

Plan for the next week:

| TASKS PLANNED FOR NEXT WEEK | EXPECTED COMPLETION |
| --- | --- |
| Enhance System (frontend and backend) integration | Week 7-9 |
| Execute cost-efficiency and validation | Week 7-9 |
| Notification system (potentially with LLM templating) | Week 8 |

| WEEK # | 7 |  |  |
| --- | --- | --- | --- |
| Dates covered: | 22-28/09/2025 |  |  |
| TASKS | STATUS | TIME SPENT | ACTION ITEM/NOTE/EVIDENCE |
| Client meeting | Completed | 1 hour | Agreed on Driver behaviour model clustering and training outcome. Brainstorming and conclude future plans on efficiency prototyping and proof-of-concept for behaviour vs efficiency correlation concept. |
| System integration with Barsat (UI ⇄ backend ⇄ Firebase ⇄ HF models ⇄ RLHF) | Completed | 6 hours | App: https://skyledge-ten.vercel.app Pipeline: https://huggingface.co/spaces/BinKhoaLe1812/OBD_Logger Models: https://huggingface.co/BinKhoaLe1812/Driver_Behavior_OBD/ a) Labeling flow wired end-to-end: Drivers upload raw data → raw/ (Firebase Storage). From UI, they can (i) send to cleaning pipeline first (predict with current XGBoost) or (ii) label first. Both paths persist outputs to processed/; human-corrected segments also saved under labeled/ with provenance (user, time, source file). b) RLHF-style improvement loop: Built a compare-and-train workflow: when “Finetune” is requested, backend diffs model prediction vs human labels, checks for unused supervised sets, composes a training batch, and triggers finetune. Rewards/Penalties: mispredicted samples are up-weighted (sample weights / margin loss) and pairwise “prefer human over model” constraints are added. Versioning: checkpoints tagged 1.1 → … → 1.9 → 2.0. Processing pipeline uses latest by default but can pin a version per-vehicle/config. |
| Fuel efficiency (with Dale) - early prototype | In Progress | 4 hours | Collected repeat logs on the same route with fuel readings. Ran EDA plan: correlation heatmap of features vs fuel rate (direct PID if available; else MAF-based estimate). Drafted a 0–100% efficiency score driven by spike frequency/duration/magnitude (accel/jerk/throttle/load bursts) with hysteresis. Sketched hybrid option using a Tiny Encoder for temporal patterns + interpretable spike metrics for coaching copy. |
| TOTAL WEEKLY TIME SPENT |  | 11 hours |  |

Summary/weekly reflection for Week #7:

- Key tasks done / things attended

  - Completed a bi-directional labeling workflow in the app: drivers can label first or process first; both routes persist to processed/ and optional labeled/ with full lineage (upload → clean → predict/label → compare).

  - Designed and implemented an RLHF-style continuous learning loop for the XGBoost behaviour classifier: automated diffing between predictions and human labels; eligibility checks for unused labeled sets; finetune trigger with sample re-weighting and pairwise preference framing (pushes the model to rank the human label above the previous prediction).

  - Stood up checkpoint versioning & routing: semantic tags (1.1 … 2.0), default “latest” in pipeline, plus override switch per vehicle or environment for rollback/canary tests.

  - Kicked off the fuel-efficiency prototype with Dale on a controlled same-route dataset; set up EDA and a draft efficiency score tied to spike behaviour (accelerate/decelerate instability) rather than subsystem metrics alone.

- Key things learned about Computing Technology projects

  - Human-in-the-loop retraining needs data contracts: we now store label provenance, model version, training batch ID, and a “used_in_training” flag to prevent silent data leakage into eval.

  - For classification RLHF, classic supervised finetuning benefits from preference-style losses (pairwise or margin) and focal weighting of disagreements; this yields faster correction on “where the model was wrong” than uniform retraining.

  - Model governance matters early: checkpoint versioning, canary promotion, and rollback must be first-class to avoid regressions in production.

  - For efficiency estimation, keeping the route constant and normalising by speed band uncovers more stable relationships than raw, cross-route correlations.

- Any literature read and key things learned

  - Imbalanced/time-series classification: use macro-F1 and balanced accuracy alongside accuracy; apply temperature scaling or Platt for probability calibration if we surface confidence in the UI.

  - Preference/Pairwise training: treating (prediction, human) as a ranked pair and optimising a margin or InfoNCE-style objective improves correction of systematic biases vs. pure cross-entropy on relabelled data.

  - Fuel estimation from MAF: when direct fuel-rate PID is absent, estimate L/h via MAF and stoichiometric AFR; compare correlations to throttle/load/jerk to guide the scoring function.

  - Driver coaching telemetry: combining exposure metrics (Time-Over-Threshold, burst count, max run length) with short-window jerk captures both frequency and severity for actionable guidance.

- Issues / Problems / Challenges

  - Latency & quotas: coordinating Vercel UI, HF Space jobs, and Firebase writes can hit free-tier ceilings; we may need queued jobs and exponential backoff.

  - Label variance: human labels differ across drivers; we’ll need adjudication rules (majority vote, expert overrides) and confidence weighting in training.

  - Concept drift: behaviour distributions evolve by route/season; add drift monitors (population stats, PSI/KS) and trigger retraining windows.

  - Efficiency score confounders: slope, wind, and traffic still bias fuel usage; we must either control route (as now) or ingest context features (grade, ambient) before generalising.

  - XGBoost vs sequence models: XGBoost is fast and interpretable but may underfit temporal nuances; the proposed Tiny Encoder hybrid should be evaluated in A/B with clear latency budgets.

Notes on implementation details

- Firebase paths: raw/ (uploads), processed/ (cleaned windows + predictions), labeled/ (human-corrected segments), with metadata: {source_file, model_version, created_at, user_id, used_in_training:false}.

- Finetune batch builder: selects used_in_training=false labeled segments, creates (x, y_human) and (x, y_pred) pairs for pairwise loss, applies higher sample weight to rare behaviours (Idle/Aggressive) and to disagreements; upon success, flips used_in_training=true.

- Promotion gate: require no regression on held-out sets (macro-F1 & class-wise recall), ECE ≤ threshold, and latency within budget before promoting latest.

Plan for the next week:

| TASKS PLANNED FOR NEXT WEEK | EXPECTED COMPLETION |
| --- | --- |
| Proceed with cost efficiency | Week 8-9 |
| Finetuning and progressing with system integrations | Week 8 |
| Proof-of-concept drawing the correlation between driver behaviour and cost. | Week 9 |

| WEEK # |  | 8 |  |
| --- | --- | --- | --- |
| Dates covered: |  | 29/09-05/10/2025 |  |
| TASKS | STATUS | TIME SPENT | ACTION ITEM/NOTE/EVIDENCE |
| Client meeting | Completed | 1 hour | Agreed on RLHF and current progress/outcomes. Suggest instead of a 3-class (P/M/A) driver behaviour labelling, the team could try for a scoring system (0-10), which provide better descriptive feedbacks for the driver as well as avoid driver having a sense of disappointment, or uncooperative. |
| Enhance RLHF (final outcome) workflow (API, versioning, weight-preserving finetune, UI controls) | Completed | 5 hours | (1) Weight-preserving continuation for XGBoost via warm-start (xgb_model) instead of full retrain; (2) Reward/Penalty reweighting that up-weights human–model disagreements and class-rare segments while capping penalties to avoid catastrophic forgetting; (3) Full API surface: /train, /predict?version=…, /models, /promote, /preferences; (4) UI controls to toggle preference weights (e.g., Idle FN penalty, Aggressive recall weight, max-datasets, etc), pick model version, and view per-version accuracy/CV; (5) Artifact tracking — trained.txt to skip already-used labeled sets, per-version metadata, and rollback pinning. Doc – RLHF pipeline (details below in summary). Storage: skyledge/labeled/ (HITL), skyledge/processed/. App: https://skyledge-ten.vercel.app Model Hub: https://huggingface.co/BinKhoaLe1812/Driver_Behavior_OBD. |
| Fuel-efficiency EDA + hybrid (rule + ML) scoring | Completed | 5 hours | Reviewed notebook across 10 drive CSVs; engineered dynamics: SPEED_ms, ACCEL, JERK, burst detection, idle fraction, per-drive summaries. Built algorithmic efficiency (0–100) from frequency/duration/magnitude of spike episodes; then trained HistGradientBoostingRegressor with monotonic constraints and Isotonic calibration for a length-invariant ML scorer. Drafted hybrid rule+ML score and sanity dashboards (distribution, parity plot, timelines with shaded “inefficiency” zones). Notebook: https://colab.research.google.com/drive/1zy1FSJwN2MAYFWe32F71B1ABHfdfJEmE?usp=sharing HF Space (pipeline): https://huggingface.co/spaces/BinKhoaLe1812/OBD_Logger |
| TOTAL WEEKLY TIME SPENT |  | 11 hours |  |

Summary/weekly reflection for Week #8:

- Key tasks done / things attended

  - RLHF pipeline upgraded from compare-and-finetune (Week 7) to a productionizable loop:

    - Preserve weights: continuation training for XGBoost using warm-start (xgb_model) with reduced learning rate and few additional estimators, preventing truncation of prior decision boundaries.

    - Reward/Penalty model: explicit disagreement up-weighting + class-imbalance weights (Idle/Aggressive) with caps to avoid overfitting; optional pairwise preference framing (human vs prior prediction) for “learn where you were wrong.”

    - End-to-end API + governance: /train (skips datasets listed in trained.txt), /predict?version=…, /models (semantic versions 1.1→…→1.9→2.0), /promote (canary + rollback), /preferences (UI-settable penalties and class weights). UI now exposes version picker, live accuracy/CV, and preference sliders.

    - Metrics & artifacts: per-version accuracy, CV mean±std, timestamps, dataset counts; models saved locally and to HF Hub with immutable versioned dirs.

  - Fuel-efficiency scoring (0–100%):

    - Rule/analytics side: detect sharp episodes using quantile thresholds on ACCEL/JERK; compute events per minute, duration fraction, and peak-over-threshold to form an inefficiency model, then map to efficiency = 100 * (1 – inefficiency).

    - ML side: fit HistGradientBoostingRegressor with monotonic constraints (features that should lower efficiency carry −1 constraints: accel_q90, jerk_q90, sharp_freq_pm, idle_frac, rpm_q90, load_q85, thr_q85, maf_q90, etc.). Calibrate with IsotonicRegression.

    - Length-invariant per-drive features (summary stats, exposure metrics) allow fair comparison across trip durations. Diagnostics include distribution plots, parity (teacher vs ML), and timeline overlays.

- Key things learned about Computing Technology projects

  - Warm-start/continuation is crucial for online learning scenarios; it reduces catastrophic forgetting vs frequent full retrains.

  - A practical RLHF for tabular classifiers blends sample re-weighting, preference pairs, and artifact/version governance; “RL” here is less about bandits and more about systematically privileging human-preferred corrections.

  - Monotonic constraints + isotonic calibration give us a controllable, explainable fuel-efficiency model that remains stable as we add routes.

- Any literature / methods referenced and takeaways

  - Preference learning / pairwise objectives: treating (prediction, human) as ranked pairs with margin/InfoNCE-style losses accelerates fixing systematic errors vs uniform cross-entropy.

  - Model calibration: Isotonic often outperforms Platt for non-parametric shaping of outputs; important if UI surfaces confidence/percentiles.

  - Monotone GBMs: constraints encode domain priors (e.g., “more jerk ⇒ never more efficient”), improving extrapolation and stakeholder trust.

- Issues / Problems / Challenges

  - Evaluation leakage risk: strict tracking (trained.txt, dataset fingerprints) is mandatory so a dataset isn’t used in both training and evaluation.

  - Preference drift: user-set penalties can over-bias learning; added caps & guardrails and a promotion gate (no regression on held-out, latency budget respected).

  - Context confounders for efficiency (slope/wind/traffic) remain; current W8S2 uses same-route control. Scaling up will require ingesting grade/weather or normalising by speed band/load.

RLHF pipeline — what’s improved this week (delta from Week 7)

- From: basic diff + finetune trigger with sample re-weights and version tags.

- To:

  - Weight-preserving continuation (warm-start) with reduced LR/few estimators, avoiding truncation of learned structure.

  - Reward/Penalty schema formalised: class weights + disagreement up-weights with safety caps; optional pairwise preference construction.

  - Full API + UI control for model versioning, preferences, accuracy views, and direct /predict?version access.

  - Artifact ledger (trained.txt, per-version metadata) to skip already-processed labeled sets and ensure reproducibility/rollback.

Fuel-efficiency hybrid score — what’s in the W8S2 notebook

- Feature pipeline: merge 10 CSV drives → clean → derive SPEED_ms, ACCEL, JERK → detect sharp episodes via quantile thresholds.

- Algorithmic score (teacher): combine frequency, duration, and peak severity of spikes into inefficiency, then map to efficiency 0–100; includes idle exposure.

- ML scorer: HistGradientBoostingRegressor with monotonic constraints; Isotonic calibration; GroupKFold by source file to avoid leakage; standardized numeric features; predictor function that is length-invariant.

- Diagnostics: distribution + parity plots, per-drive timeline shading, and correlation views to ensure the ML scorer tracks the rule-based teacher while smoothing noise.

Plan for the next week:

| TASKS PLANNED FOR NEXT WEEK | EXPECTED COMPLETION |
| --- | --- |
| Finalise and export ML scoring model with justification | Week 9 |
| Find methodical technique to map PMA – behaviour scoring | Week 9-10 |

| WEEK # | 9 |  |  |
| --- | --- | --- | --- |
| Dates covered: | 6/10-12/10/2025 |  |  |
| TASKS | STATUS | TIME SPENT | ACTION ITEM/NOTE/EVIDENCE |
| Client meeting | Completed | 1 hour | Agreed on RLHF and current progress/outcomes. Suggest instead of a 3-class (P/M/A) driver behaviour labelling, the team could try for a scoring system (0-10), which provide better descriptive feedbacks for the driver as well as avoid driver having a sense of disappointment, or uncooperative. |
| Team meeting | Completed | 2 hours | Brainstormed deliverables and evidence-based justification. Agreed to present a technical-friendly baseline using non-ML / rule-based thresholds (τₐ, τⱼ, Idle) for driver-behaviour inference, with ML as an assistive layer. Plan: side-by-side reports (Rule vs ML), emphasize interpretability, and define acceptance gates for production (no regression vs rule baseline; calibration bounds). |
| Segment-level color grading, length-invariant chunking, and export artifacts | Completed | 6 hours | Notebook: updated from Week 8 (W8S2). Color grading: compute inefficiency on rolling 10–15s windows using spike thresholds (τₐ, τⱼ) and Idle rule; map efficiency to color ramp Green ≥80, Yellow 60–80, Orange 40–60, Red <40. Frontend overlay: polyline of SPEED vs time colored per point; shade background when IDLE_RULE=True to make high-waste episodes obvious. Length-invariant chunking (streaming): slice trips into 60–120s windows (50% overlap), derive ACCEL, JERK, IDLE_RULE, build length-normalized features (freq/min, duration fraction, p90 accel/jerk, idle metrics), then sc_ml → gbm → iso_cal per window; aggregate by distance-weighted mean to produce robust trip score. Export set (versioned): persist thresholds (τₐ, τⱼ), idle quantiles, algorithmic params (penalty weights w, centers/slopes from med/IQR), ML objects (sc_ml = StandardScaler, gbm = HistGBR w/ monotone constraints, iso_cal = IsotonicRegression), feature schema (exact names+order), version info & seed to ensure stateless, reproducible backend inference. Tips templates (score→copy): uses behaviour proportions (Passive/Moderate/Aggressive), Idle fraction, and efficiency (0–100); applies Idle penalty first, then maps to tiers: • 90–100 (Green): “Excellent stability. Keep steady throttle; your idle time is minimal.” • 75–89 (Yellow): “Good overall. Trim short bursts: ease into speed changes; plan lights to reduce idle.” • 50–74 (Orange): “Moderate inefficiency. Reduce rapid throttle swings; watch p90 jerk. Consider eco-cruise where safe.” • <50 (Red): “High fuel waste. Long idles and frequent spikes detected. Avoid hard starts, limit engine-brake surges; switch off during long waits.” |
| TOTAL WEEKLY TIME SPENT |  | 9 hours |  |

Summary/weekly reflection for Week #9:

- Key tasks done / things attended

  - Shipped segment-level color grading and streaming-friendly chunking, making inefficiency episodes visually self-evident on the timeline (colored polylines + idle shading).

  - Finalised a versioned export bundle (thresholds, scalers, model, calibrator, schema, seeds) for stateless, reproducible inference in backend/UI.

  - Facilitated a team alignment on deliverables: rule-based driver-behaviour logic as the primary justification layer, ML as augmentation.

- Key things learned about Computing Technology projects

  - Human-centred observability (color-graded timelines + idle shading) drastically shortens the time from “model output” to “operator insight.”

  - Length-invariant windowing with overlap prevents trip-length bias and enables streaming (partial trips) without sacrificing score stability.

  - Reproducibility hinges on exporting the entire contract (preprocessing, schema, thresholds, seeds) — models alone aren’t deployable artifacts.

- Any literature read and key things learned

  - Isotonic calibration remains a strong non-parametric choice for stabilising percentile-like scores exposed in the UI, especially when paired with monotone GBMs that encode domain priors (“more jerk ⇒ never more efficient”).

  - Distance-weighted aggregation across windows reduces variance compared to naive averaging when speed/time sampling is uneven; consistent with exposure-based risk scoring practices.

- Issues / Problems / Challenges

  - Edge cases: low-speed creeping can appear efficient by speed but inefficient by jerk spikes; tier thresholds may need route-aware offsets.

  - UI performance: dense per-point color rendering on long trips requires batching/virtualisation to maintain 60fps.

  - Governance: keeping feature schema in strict lock-step across notebook, backend, and UI requires CI checks (schema diff, hash of export bundle) to avoid silent drift.

Plan for the next week:

| TASKS PLANNED FOR NEXT WEEK | EXPECTED COMPLETION |
| --- | --- |
| Delivery of final outcome | Week 10-12 |
| Validate and benchmark system | Week 10-12 |

| WEEK # | 10 |  |  |
| --- | --- | --- | --- |
| Dates covered: | 13/10-19/10/2025 |  |  |
| TASKS | STATUS | TIME SPENT | ACTION ITEM/NOTE/EVIDENCE |
| Client meeting | Completed | 1 hour | Agreed on fuel efficiency approach, have minor suggestion on feature selection and weight adjustment per classes (prevail MAF and especially RPM for direct contribution) |
| Reframed efficiency & updated scoring/ML per client feedback | Completed | 3 hours | Ideology → scoring logic: shifted from “speed/throttle = inefficiency” to instability-first (spike frequency/duration > magnitude) with Idle as explicit waste; elevated engine demand signals (RPM, MAF) as primary contributors. Teacher (rule/algorithmic) updates: added high-exposure features frac_rpm90, frac_maf90; introduced bounded penalties p_rpm, p_maf; proxy weights now 0.80·frac_rpm90 + 0.60·frac_maf90 + 0.15·frac_load85 + 0.10·frac_thr85 + 0.10·idle_frac; kept bounded combiner ineff = 1 - exp(-P @ w) (naturally maps to 0–100). Added diagnostics: histograms, bar ranks, and scatter vs RPM/MAF exposure (expect ↓ trend). Student (ML) booster: added frac_rpm90, frac_maf90 (+ optional fuel_intensity = rpm_q90*maf_q90); enforced monotonic constraints (↑ exposure ⇒ ↓ efficiency) and gentle up-weighting for high-demand trips; single isotonic calibration (no per-batch scaling). Visual validation: dashboards for Efficiency vs Idle, vs spike freq, vs MAF90/RPM90 exposure (all ↓ trends), plus 2D Mean Speed vs MAF p90 coloured by efficiency to show speed alone isn’t causal. Notebook: updated from W8S2 with segment-level plots and new exposure features. |
| TOTAL WEEKLY TIME SPENT |  | 4 hours |  |

Summary/weekly reflection for Week #10:

- Key tasks done / things attended

  - Implemented client-aligned shift to instability + engine demand as the core of fuel waste; demoted speed/throttle level as context-dependent.

  - Upgraded the teacher score with RPM/MAF exposure and bounded penalties; retained length-invariant formulation and the exponential combiner for stable 0–100 scaling.

  - Updated the ML booster to respect monotone priors and length invariance; calibrated once with isotonic to keep a consistent UI scale.

  - Built quick validation dashboards confirming negative relationships with Idle, spike frequency, and RPM/MAF exposure; clarified that speed alone ≠ inefficiency.

- Key things learned about Computing Technology projects

  - Exposure metrics (e.g., time ≥ q90) are robust fleet-wide signals compared to raw levels; they travel well across vehicles and trips.

  - Encoding domain priors as monotonic constraints reduces counter-intuitive outputs and stabilises behaviour as we add data.

  - Keeping a bounded, interpretable combiner (exp family) avoids batch-dependent re-scaling and preserves UI comparability over time.

- Any literature read and key things learned

  - Reinforced patterns from exposure-based risk scoring and monotone gradient boosting: monotonicity + isotonic calibration yield trustworthy, human-aligned scores.

  - Spike detection using quantile thresholds and focusing on frequency/duration aligns with driver-coaching research (less about peaks, more about oscillations).

- Issues / Problems / Challenges

  - Context confounds remain (gear selection, grade, wind): high RPM with low load can appear; we’ll monitor MAF to disambiguate and may add grade proxies later.

  - Threshold portability: fleet-wide q90 works, but per-vehicle distributions may shift; consider vehicle-specific baselines for RPM/MAF exposure.

  - Weight tuning: new weights emphasise engine demand—need periodic checks against ground-truth fuel logs to prevent over-penalising short, necessary bursts.

Plan for the next week:

| TASKS PLANNED FOR NEXT WEEK | EXPECTED COMPLETION |
| --- | --- |
| Final delivery | Week 11 |
| Documentation comprehensively for final outcomes | Week 11-12 |

| WEEK # | 11 |  |  |
| --- | --- | --- | --- |
| Dates covered: | 20/10-26/10/2025 |  |  |
| TASKS | STATUS | TIME SPENT | ACTION ITEM/NOTE/EVIDENCE |
| Client meeting | Completed | 1 hour | Agreed on final deliverables |
| Team meeting | Incompleted | 0 hours | I had a flu and was really tired for the team meeting scheduled |
| Model retraining + calibration layer & export (drive-level) | Completed | 1 hours | Added quantile-mapping (qmap) calibrator for drive-level scores and wired a clean retrain → evaluate (OOF) → export loop. Uses GroupKFold (group=source file) to avoid leakage; trains HistGBR with duration-based sample weights and RF fallback if GBM collapses. Exports a single joblib artifact with: scaler, model_kind, gbm/rf, feature_names/num_cols, thr (fleet thresholds), calib={rq,yq}, oof_stats (corr, raw_std, y_std, MAE after qmap), plus windowing meta and seed for reproducibility. Added a companion predict cell that aligns features to schema, applies the scaler, predicts raw, then qmap calibrates to 0–100. |
| Processing pipeline integration (efficiency model) | Completed | 5 hours | Integrated fuel-efficiency model into OBD Logger end-to-end. Infra: utils/efficiency_download.py (pull latest from HF), utils/efficiency_labeler.py (drive-level scoring), efficiency/retrain.py, efficiency/eval.py. Pipeline: runs after driver-behaviour classification, persists CSV + efficiency.json to skyledge/processed/, caches latest in FUEL_EFFICIENCY. API: GET /predictions/latest, GET /models/status, GET /efficiency/{filename}. Config/Docker: added HF_EFFICIENCY_MODEL_REPO, EFFICIENCY_MODEL_DIR and image paths; README updated with request/response formats. Architecture: Driver Behaviour = XGBoost (RLHF); Fuel Efficiency = HistGBR + qmap calibration; both semantically versioned (v1.0, v1.1, v2.0) and synced to Hugging Face Hub. |
| TOTAL WEEKLY TIME SPENT |  | 8 hours |  |

Summary/weekly reflection for Week #11:

- Key tasks done / things attended

  - Shifted calibration to a quantile-mapping layer that aligns the ML student’s distribution to the algorithmic teacher at the drive level, ensuring stable 0–100 scaling without per-batch min-maxing.

  - Hardened training with GroupKFold OOF (grouped by file) and a robust export contract (thresholds, scaler, model, calibrator, schema, seed) so the backend can perform stateless inference.

  - Completed a clean integration path: model downloader, labeler, retrain & eval scripts, Firebase persistence, and REST endpoints exposing both behaviour and efficiency predictions.

- Key things learned about Computing Technology projects

  - For production readiness, the calibrator is a first-class artifact: exporting rq/yq makes deployments deterministic and rollback-friendly.

  - Drive-level grouping during cross-validation is essential to avoid optimistic metrics; per-sample shuffles would have leaked temporal/route structure.

  - A single export bundle with schema + thresholds prevents the common “works in notebook, breaks in API” mismatch.

- Any literature / method notes

  - Quantile mapping (distribution alignment) is a robust post-processing technique widely used in forecast calibration; here it provides a monotone, piecewise-linear mapping from raw ML outputs to the teacher’s calibrated efficiency space.

  - For regression exposed to end users, post-hoc calibration (qmap or isotonic) materially improves interpretability and ranking consistency.

- Issues / Problems / Challenges

  - Need CI checks to ensure feature-schema hash and calibrator rq monotonicity (rq[i] > rq[i-1]) before publishing a model.

  - Model promotion gates should include: no regression vs teacher on held-out, stable OOF correlation, and latency within budget.

  - Keep an eye on context drift (route/season); thresholds in thr should be auditable and periodically refreshed with fleet data.

Plan for the next week:

| TASKS PLANNED FOR NEXT WEEK | EXPECTED COMPLETION |
| --- | --- |
| Final delivery | Week 12 |
| Documentation | Week 12 |
| Presentation | Week 13 |
| Paper writing on topic | Post-semester |

| WEEK # | 12 |  |  |
| --- | --- | --- | --- |
| Dates covered: | 27/10-02/11/2025 |  |  |
| TASKS | STATUS | TIME SPENT | ACTION ITEM/NOTE/EVIDENCE |
| Client meeting | Completed | 1 hour | Agreed on final deliverables, regards AI/ML outcome, complained on the frontend integration and incompleteance. |
| Paper writing — wrap up research & deliverables | Completed | 6 hours | Composed the semester wrap-up manuscript consolidating problem framing, methods, results, system integration, and limitations. Included: (1) Abstract & Background (instability-first efficiency ideology; driver-behaviour pipeline); (2) Methods — cleaning (gap-aware + KNN/LR), RLHF workflow (label→diff→warm-start finetune→versioning), efficiency teacher (exposure metrics + bounded combiner), student (HistGBR + monotone constraints + quantile-mapping calibration), chunking & segment-level color grading; (3) Results — driver clustering KMeans vs GMM diagnostics, rule-vs-ML Idle agreement, efficiency EDA and parity plots; (4) System — HF Hub + Firebase + API endpoints, export artifacts (scaler/model/calibrator/schema/thresholds/seeds); (5) Discussion/Limits/Future work; (6) Appendices — tunable constants, feature schema, model version ledger, evaluation metrics. Cross-referenced prior assets (HF Space, model repo, app, W8S2 notebook) throughout for reproducibility. |
| TOTAL WEEKLY TIME SPENT |  | 7 hours |  |

Summary/weekly reflection for Week #12:

- Key tasks done / things attended

  - Wove all semester threads into a single, reproducible narrative: from data cleaning and unsupervised behaviour discovery to RLHF-assisted classifier and fuel-efficiency scoring with calibration and UI overlays.

  - Documented the export contract (preprocessing + thresholds + model + calibrator + schema + seed) so the paper and product tell a consistent story on deployability.

  - Aligned claims with evidence: included rule baselines (Idle), GMM vs KMeans diagnostics, and teacher↔student parity to justify modelling choices.

- Key things learned about Computing Technology projects

  - A clear problem ideology (instability + engine demand, not speed) simplifies metrics, visuals, and stakeholder understanding.

  - Calibration and constraints (quantile mapping + monotonicity) convert strong models into trustworthy ones for production and papers.

  - Papers need governance artifacts as much as models: versioning, schema hashes, and promotion gates belong in Methods, not just in code.

- Any literature read and key things learned

  - Revisited best practices on post-hoc calibration (isotonic/quantile mapping), monotone gradient boosting for domain-constrained regressors, and preference-style finetuning for human-in-the-loop corrections—used to frame our Methods and justify design trade-offs.

- Issues / Problems / Challenges

  - Balancing depth vs readability: keeping equations and thresholds concise while surfacing intuition and operator value.

  - Ensuring measurement alignment across figures (same folds/scales/units) to prevent accidental apples-to-oranges comparisons.

  - Guarding against scope creep: keeping “future work” (route/grade context, bandit policies) clearly separated from the shipped MVP.

Plan for the next week:

| TASKS PLANNED FOR NEXT WEEK | EXPECTED COMPLETION |
| --- | --- |
| CapEx presentation and outcome handover | Week 13 |